Perfect ✅
We’ll build a clean, practical MVP you can finish in ~2–3 weeks and actually deploy.

No over-engineering. No SaaS complexity. Just a solid inventory system.

🎯 MVP GOAL

Build an internal inventory system that can:

- 📦 Manage products

- 🧾 Create sale & purchase invoices

- 🔄 Auto-update stock

- 🛠 Track maintenance items

- 📊 Show basic dashboard stats

Single business. Single admin user.

🏗 STEP-BY-STEP MVP EXECUTION PLAN

🥇 STEP 1 — Project Setup (Day 1)

1️⃣ Create project

npx create-next-app@latest inventory-mvp

Select:

- App Router

- TypeScript

- Tailwind

2️⃣ Install core packages

npm install prisma @prisma/client

npm install zod

npm install next-auth

3️⃣ Setup database

Use:

- PostgreSQL

For MVP:

- Supabase or local Postgres

Then:

npx prisma init

🥈 STEP 2 — Database Design (Day 2–3)

Keep schema SIMPLE.

You only need:

- User

- Product

- Customer

- Supplier

- Invoice

- InvoiceItem

- Maintenance

- StockMovement

🔥 Critical Rule

Do NOT store “available stock” separately.

Only store:

quantity (current stock)

Track history using StockMovement.

After writing schema:

npx prisma migrate dev --name init

🥉 STEP 3 — Authentication (Day 4)

Use:

- NextAuth.js

For MVP:

- Credentials login

- Single admin account

Protect:

/dashboard/*

No roles needed yet.

🏅 STEP 4 — Product Module (Day 5–6)

Build:

Features:

- Create product

- Edit product

- Delete (soft delete)

- View list

- Low stock warning

Fields:

- name

- sku

- quantity

- costPrice

- sellingPrice

- reorderLevel

Add:

- SKU must be unique

🧾 STEP 5 — Invoice System (MOST IMPORTANT) (Day 7–10)

This is the heart of your app.

Invoice Types:

SALE

PURCHASE

Business Logic

SALE Invoice:

- Check if stock >= requested quantity

- Reduce stock

- Create StockMovement (type = SALE)

PURCHASE Invoice:

- Increase stock

- Create StockMovement (type = PURCHASE)

🚨 MUST USE TRANSACTION

Using:

- Prisma

Example flow:

1. Create invoice

2. Create invoice items

3. Update product stock

4. Create stock movement record

All inside:

await prisma.$transaction(...)

If stock fails → rollback everything.

🛠 STEP 6 — Maintenance Module (Day 11–12)

Keep it basic:

Fields:

- productId

- serialNumber

- issueDescription

- status

- cost

Logic:

When maintenance starts:

- Reduce stock by 1

- Add StockMovement (MAINTENANCE_OUT)

When completed & returned:

- Increase stock by 1

- Add StockMovement (MAINTENANCE_IN)

📊 STEP 7 — Dashboard (Day 13–14)

Simple stats:

- Total products

- Total stock value

- Monthly sales total

- Low stock list

Optional:

- Simple bar chart

🖥 STEP 8 — UI Structure

Using:

- Next.js

- Tailwind CSS

Pages:

/dashboard

/products

/invoices

/maintenance

/customers

/suppliers

Keep UI clean. No animations. Focus on functionality.

🔒 STEP 9 — Safety Rules

For MVP:

- Use Zod validation

- Server-side logic only

- Soft delete products

- Add database indexes:

  - SKU

  - invoiceNumber

🚀 STEP 10 — Deploy (Day 15)

Deploy to:

- Vercel

Use:

- Hosted Postgres

Test:

- Sale invoice

- Purchase invoice

- Maintenance flow

- Edge cases (negative stock)

🧠 Final Architecture Simplicity Rule

MVP Should NOT Have:

❌ Multi-warehouse
❌ Multi-tenant
❌ Roles
❌ Payments
❌ Notifications
❌ Mobile app

Build core logic perfectly first.

📅 Realistic MVP Timeline

| Week | Goal |
| --- | --- |
| 1 | DB + Auth + Products |
| 2 | Invoices + Maintenance |
| 3 | Dashboard + Polish + Deploy |

🎯 If You Execute This Properly

You’ll have:

- A production-grade internal inventory tool

- Strong portfolio project

- Foundation to convert into SaaS later

If you want next, I can:

- 🔥 Generate the exact Prisma schema for MVP

- 🧾 Write the production-ready invoice transaction logic

- 🛠 Write maintenance transaction logic

- 📊 Design the database relationships diagram

What do you want me to generate first?